Project Portfolio Management Assessment Tool

By using the following examination, you can begin to gauge the completeness and the proficiency your IT investment process.

Read and answer each question as it pertains to your company's method for project selection and prioritization. Any question you are unable to answer positively represents a potential gap and risk in your company's IT investment management process that merits examination.

When you're finished responding, count and total the number of questions answered 'Yes', as well as 'No'.  Then refer to the scoring guidelines to see how your project portfolio management practice ranks.

| No. | Self-assessment Question | Yes | No |
| --- | --- | --- | --- |
| 1 | The IT department is included as an active participant of the corporate strategic planning process. |  |  |
| 2 | The company is able to adjust and align IT investment budgets and projects with business needs at least quarterly. |  |  |
| 3 | There is obvious and absolute alignment between the business strategy and the selection and execution of IT projects throughout the company. |  |  |
| 4 | Senior business executives have clear insight into the selection, prioritization, budgeting, resource allocation and scheduling of IT projects. |  |  |
| 5 | Senior business executives are provided a single source of information for the company's IT projects and technical resources. |  |  |
| 6 | There is documented evidence that the organization consistently selects and invests in the IT projects that have the greatest business return and support current company priorities. |  |  |
| 7 | The organization continually measures and manages the IT budget for the optimal mix of discretionary and non-discretionary spending. |  |  |
| 8 | The organization consistently uses clearly defined financial methodologies to develop reliable ROI estimates for all significant IT funding proposals. |  |  |
| 9 | The organization develops thorough business cases prior to approving and funding significant IT projects. |  |  |
| 10 | The IT organization is good at articulating IT decisions in business terms. |  |  |
| 11 | There is evidence that the company consistently rejects inadequate IT funding proposals and IT project requests. |  |  |
| 12 | The organization uses a clearly defined process for evaluating a proposed IT solution against the company's defined technical architecture and leverages existing technology assets. |  |  |
| 13 | Senior business leaders, along with IT, equally share in the responsibility of successfully delivering the IT-related projects with the greatest business return. |  |  |
| 14 | The organization has clearly defined procedures, roles and responsibilities for monitoring IT projects and determining corrective measures, as necessary, for unhealthy or failing projects. |  |  |
| 15 | Business executives are given visibility into accurate, relevant, and actionable project-related information that enables the re-alignment of projects, resources and IT funds when market conditions and business strategies change. |  |  |
| 16 | The organization utilizes multiple project initiation approaches for the timely execution and delivery of IT projects of varying size, complexity, and risk. |  |  |
| 17 | The organization utilizes an explicit and clearly understood end-to-end approach for strategic IT planning through IT project selection, execution, and business value measurement. |  |  |
| Total the number of questions answered 'Yes', as well as the total . answered 'No' and record your score in the box provided. |  |  |

Scoring Guidelines

To score your IT investment capability, give yourself a point for every question that you answered 'YES'.

Then use the guidelines below to get a general synopsis of the strengths and weaknesses of your investment process. The guidelines can be used as a benchmarking aid to compare your organizational methods with industry best practices. Additionally, any question answered 'No' provides insight into the gaps that exist with your project initiation process and need attention.

| Points | Description |
| --- | --- |
| 0 – 4 | Poor (Ad-hoc) Your method for evaluating and prioritizing IT projects is uncoordinated and unpredictable. Basic disciplines of screening and governance are missing from the project initiation process. The decision making process appears random to your business clients. Because of this lack of clarity, business executives are going directly to senior executive management getting their project ideas sanctioned and funded. More than likely, there isn't a central database of all projects and you have redundant projects occurring in different parts of your organization. You are forced to respond to multiple "No. 1 priorities" coming from different parts of the company. If you feel that identifying the potential business value that IT projects provide is difficult, then measuring that value is virtually impossible using the existing process. |
| 5 – 10 | Fair (Defined, but reactive) |
|  | While you may be using standard methods for evaluating, selecting and prioritizing project ideas, your process is not being executed in a consistent manner. Your organization likely has a central project management office in place that maintains a central database of projects, but the IT project investment process is not linked to budgeting cycles. In all likelihood, project selection decisions are being made at a departmental level. Oversight and governance of the investment process needs to be coordinated between business executives and the CIO at the enterprise-level. The organization may be producing rough estimates of cost and benefits, but using financial metrics to make investment decisions are basic at best. |
| 11 – 15 | Good (Process-based) Your IT project portfolio management process is solid, promotes collaboration with business groups and provides transparency in the investment decision process. The fundamental methods of evaluating, selecting and prioritizing IT project ideas are well-defined and are being consistently executed and managed. Your organization has been successful in establishing a central portfolio of projects, as well as linking the portfolio to a central budget oversight process. Comprehensive business cases and multiple financial metrics are, most likely, being used consistently to make investment decisions. You're ready to move to the next level where sobering questions dominate and measuring business value becomes a priority. |
| 16 – 17 | Excellent (Customer-focused) Wow! You're in a class all your own. You have successfully synchronized the IT investment process with business planning cycles and your business clients are fully sharing in the accountability of delivering and utilizing IT-enabled solutions. The IT portfolio now looks at all IT spending. The disciplines used to evaluate new IT investments have been extended to manage the lifecycles and investment in existing IT assets, such as hardware, software and information. Oversight of the project selection process is being managed at the highest levels of the organization, where frequent reviews occur to eliminate underperforming projects and the IT portfolio is continually balanced to support changing business goals. The process of measuring realized business benefits after a solution has been deployed is commonplace and feedback from business users is pursued and used to evolve the decision-making process. |